SURVEY/PARTNERSHIP DEVELOPMENT TRIP GUIDE

August 2007

The Survey/Partnership Development Trip is the first of four planned trips outlined in the Living Waters for the World Project Planning Guide. It normally follows initial establishment of a relationship between the Initiating Partner and Operating Partner and the completion of a Water Issues Survey of one or more potential water sites.

These are the purposes of this initial trip:

a. meet, eat, worship with your partners (relationships are vital!)

b. visit, survey, test the water at all WIS-studied sites

c. with the Operating Partner, choose the pilot project site and

tentatively negotiate a Covenant

e. begin making necessary plans and set a tentative date for the

health education/installation trip

f. visit existing sites

Ideally, the trip will involve three persons — the Initiating Partner’s team leader, a team member trained in community health and hygiene education, and a team member trained in water system installation. Circumstances — if, for instance, the team has a highly experienced member — may alter the optimum number required. Two or three days on site should be sufficient.

The following checklist is designed to help with the process:

| Step | What is needed | Who will provide it | Who will pay for it | When will it be ready? |
| --- | --- | --- | --- | --- |
| 1 | A report about the suitability of the site |  |  |  |
| 2 | A report about the water quality |  |  |  |
| 3 | A decision on whether to proceed |  |  |  |
| 4 | A plan which answers the questions in A below |  |  |  |
| 5 | Permits, registrations |  |  |  |
| 5 | A secure building on O.P. land |  |  |  |
| 5 | Electricity available at site |  |  |  |
| 5 | Water supply to the site |  |  |  |
| 5 | Tank(s) and a sheet of plywood |  |  |  |
| 5 | System hardware |  |  |  |
| 6 | Room and board for I.P. team, translators |  |  |  |
| 6 | Funds for team to travel to site |  |  |  |
| 6 | 2 Translators |  |  |  |
| 6 | Refreshments for the builders and the trainers, and the fiesta |  |  |  |
| 6 | Parts and supplies to be obtained locally |  |  |  |
| 6a | 3 O.P. Persons to build the system and be trained as operators |  |  |  |
| 6b | 6 O.P. Persons to be trained in teaching about the use of clean water |  |  |  |
| 6b | Many children to learn about the use of clean water |  |  |  |
| 6b | Classroom for the training |  |  |  |
| 6c | Visitors from other communities to help celebrate the fiesta, and learn about clean water |  |  |  |
| 7 | Monthly report by e-mail or phone |  |  |  |
| 7 | Spare parts |  |  |  |
| 7 | Follow-up visits |  |  |  |
| 7 | Assistance and advice to other communities about clean water |  |  |  |

A. Questions to be answered during the survey period:

Name and location of community:_______________________________________

Names of representatives: ____________________________________________

____________________________________________________________

What kind of community is it? __________________________________________

(examples: church congregation, water association, clinic, store)

How many people would the water serve? ________________________________

Why does the community want clean water? ______________________________

____________________________________________________________

Why does the community not presently have clean water? ___________________

____________________________________________________________

What is the source of the water? _______________________________________

What are the contaminants? __________________________________________

What is the pressure and flow rate? ____________________________________

How much do people currently pay for water? ____________________________

Is soap used in the local culture? ______________________________________

Are water bottles and extra caps available locally? ________________________

(If not, bring a cap home to see if a match can be obtained in this country)

How much is the community willing to pay for water? ______________________

How would the community secure the facility? ___________________________

How would the community correspond with I.P.? _________________________

What permits or registrations would be needed? _________________________

B. Questions to be answered in Covenant negotiations:

Who will be the system operator(s): ___________________________________

__________________________________________________________

Who will be the trainers? ___________________________________________

__________________________________________________________

__________________________________________________________

How will the water be distributed? ____________________________________

What will be the price of the water? ___________________________________

Will everyone pay the same price? ____________________________________

How will the income be managed?  ____________________________________

Where do they plan to get spare parts? _________________________________

How much will the land and building cost?  _____________________________

Who will pay?  ______________________________________________

When will it be ready? ________________________________________

How much will the electrical hook-ups cost?  ____________________________

Who will pay?  ______________________________________________

When will they be ready? ______________________________________

Who will be the representatives of the Operating Partner? __________________

___________________________________________________________

Who will be the representatives of the Initiating Partner? _____________________

____________________________________________________________

If funds are to be transferred, what will be the method? _____________________

____________________________________________________________

August 28, 2007